# Project Charter

Agile Software Engineering Capstone

Use this charter during project initiation to agree on the project destination before detailed planning and implementation begin. The completed charter should show that the project is needed, feasible for the semester, and a responsible use of the team's available time and resources.

| Document field | Team entry |
| --- | --- |
| Project title | Banking, Investments, and Expenses Tracker |
| Team name | Cache Money Team |
| Team members | Gavin, Abdulwahab, Antonio, Mikhail |
| Project manager or team lead | Gavin Barton |
| Project sponsor | Commerce Bank |
| Client | Commerce Bank Clientele |
| Instructor | Shah, Syed Jawad Hussain |
| Start and target end dates | Start Date: September 4, 2026; End Date: |
| Version status and date | 1.0 Draft, September 23, 2026 |

## Revision history

| Version | Date | Author | Change and approval |
| --- | --- | --- | --- |
| 1.0 | September 23, 2026 | Gavin Barton | Initial draft |

# 1 Project Purpose and Authorization

This section explains why the project should exist and gives the team authority to proceed. Describe the problem before proposing detailed features.

## 1.1 Problem or opportunity

The problem of tracking your finances is experienced by many people across our society. While there are ways to track your finances by looking at your bank accounts, investments, and spending on credit cards through separate websites, it is easier and more user-friendly to have one application to track everything related to your finances. While apps like this exist, some of them have flaws in terms of interface design that are not user-friendly and make it hard for non-technical users to learn. Having an app that allows one to track all their finances but is also user-friendly is critical in a world where money is everything in terms of one’s livelihood in our society.

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

## 1.2 Project justification

| Decision test | Team explanation | Evidence or source |
| --- | --- | --- |
| Needed | This project addresses the problem of needing a system for tracking all of a user's finances, including liquid bank accounts, investments, and spending. | Observation of real-world user needs in financial management |
| Feasible | Our team has the skills to build this application using our knowledge of both back-end and front-end development as well as our knowledge of databases. | Our team's skills include our knowledge of Python programming, HTML/CSS, JavaScript, and SQL |
| Optimum | This project is a good use of team resources because it will provide significant benefit to users in terms of functionality and ease of use in comparison to existing alternatives. | The goal of this project is to not only build a financial tracking app but also to build one that is more user-friendly and easy to learn than the existing financial tracker apps available today, which will provide significant value to users. |

## 1.3 Product vision

For regular nontechnical people who need an app that allows them to track all their finances but is also user-friendly, this product is the type of app that allows you to track all your finances, from your liquid bank accounts to your investments to your expenses while also providing a simple and easy-to-navigate user interface.

________________________________________________________________________________

________________________________________________________________________________

## 1.4 Authority to proceed

| Authorization item | Entry |
| --- | --- |
| Decision | Approved to proceed |
| Conditions | No conditions to proceed for now. As the charter is complete, we may proceed to the next step. |
| Authority granted | Begin working on the requirements document and Sprint 1 planning. |

# 2 Stakeholders and Team Authority

Identify everyone who can affect the project or is affected by its outcome. Record their needs and decision authority so the team knows whom to consult.

## 2.1 Stakeholder register

| Stakeholder or group | Interest needs or expectations | Decision or contribution | Contact or review cadence |
| --- | --- | --- | --- |
| Project sponsor | The project sponsor needs this project to provide business value to its clientele by not only providing the necessary functionality as per the requirements but also providing a user-friendly interface so its customers have an incentive to use this financial tracker app over existing alternatives. | The sponsor will review our project in the middle of the development cycle (the midterm review) to review our project vision and provide feedback for us to revise and refine our project vision and scope. | Commerce Bank is the sponsor; the specific mentor from Commerce Bank that we will be meeting is unknown as of now. |
| Customer or client | The customer or client is the clientele of Commerce Bank since we are building this app for Commerce Bank, meaning their customers will be our clients since they will be the ones who use our application. | The sponsor, who will indirectly represent their clients (who are also our clients), will review our project in the middle of the development cycle (the midterm review) to review our project vision and provide feedback for us to revise and refine our project vision and scope based on their clients' needs and interests. | Commerce Bank’s clientele are our clients, as we are building this financial tracker app for them. The specific mentor that we will be meeting from Commerce Bank is unknown as of now. |
| Target users | Our users will be people from all backgrounds who need to track their finances. Many of them will not be of the same level of technical expertise as us, so it is very important for us to design an app that not only provides the necessary functionality for a user to track their finances but also does so in a way that provides a user-friendly interface that is easy for individuals with a lower level of expertise to learn to navigate. | We will not hear from target users directly; however, our Commerce Bank mentors will provide feedback during our presentation in the middle of the development cycle (the midterm review) based on their industry experience in products for bank users. | The team will obtain feedback during the middle of the development cycle (the midterm review) from our mentors at Commerce Bank about the needs of their users (who will also be the target users of our product). We will also potentially reach out to our mentors via email if we need expert opinions about a key decision that relates to designing a user-friendly product, to obtain their expert opinion from their years of experience and knowledge of their bank’s customers. |
| Instructor | Needs our team to complete the project according to the assignment rubric and grading criteria to ensure we learn the fundamental concepts of full-stack development that are taught in this course. | Evaluates our project by grading our work and providing feedback on things to improve upon. Also provides instructions on key concepts like writing a project charter, requirements document, and writing use cases, as well as templates to assist us with our project documentation. | The team will meet with the instructor weekly during Friday class to discuss the status of the project. |
| Student team | Our team is responsible for not only building this project to the requirements but also ensuring it is usable and provides a solution that will be valuable to our clients over existing alternatives. See 2.2 for specific responsibilities of each team member. | Our team will build the application and test it to ensure functionality, ease of use, and that it meets all the requirements. We will also present a prototype of this project in the middle of the development cycle (the midterm review) and at the end to demonstrate our solution to our project sponsor and instructor. | Always meets weekly on Thursdays at 5:10 on Zoom. Additional meeting times can be scheduled during the week if deadlines call for it. |

## 2.2 Team roles and responsibilities

| Team member | Primary role | Charter responsibility | Decision authority or backup |
| --- | --- | --- | --- |
| Gavin | Project Manager/Team Lead | Responsible for maintaining the project charter, delegating tasks, and providing assistance on any part of the project where necessary to ensure deadlines are met during each sprint. | Backup back-end developer |
| Abdi | Front-end Developer | Responsible for developing and maintaining the user-facing portion of the application. | Backup database manager |
| Antonio | Back-end developer | Back-end coding for the project, making sure it’s written well and working | Backup front-end developer |
| Mikhail | Database Manager | Management of the database records of accounts, passwords, and any other important info of the user | Backup Team Lead |

## 2.3 Decision and escalation rules

This team makes decisions by majority opinion first (if 3 members believe one decision is the correct way to go, that is the final decision). If there are 2 members on each side of a disagreement, the project manager decides which direction to go. If there is such a strong disagreement where a team member so passionately believes their view is the best way to go about the project and is highly unwilling to accept the opinion of the project manager, then we will go to the sponsor or instructor to obtain their professional advice in order to determine what would be the best direction to go about our project. We will also go to the sponsor or instructor if it is ever unclear if our current project requirements meet the criteria of this project's outline in order to ensure we complete all the necessary work by our final submission.

________________________________________________________________________________

________________________________________________________________________________

# 3 Goals Objectives and High Level Features

Goals describe the desired direction. Objectives make the expected outcomes specific and measurable. Features identify the main functions that deliver value to the client or users.

## 3.1 Project goals

| Goal ID | Goal statement | Why it matters |
| --- | --- | --- |
| G-01 | This project aims to provide a user-friendly solution that allows users | The ability for one to track your financial data in terms of cash, investments, and spending is of immense importance in our economy. While financial tracking apps do exist out there, they are sometimes difficult for inexperienced and non-technical users to use due to poor interface design. Our project seeks to provide a solution that outperforms the alternatives by providing not only the ability to track your financial data but also a user-friendly and easy-to-learn interface that will make new customer acquisition easier for this application than existing alternatives. |
| G-02 | Provide an AI-powered chatbot that can assist users with questions and inquiries in the application. | Having an AI-powered chatbot as a tool to help users with common questions will make providing support more efficient for simple inquiries whose answers can easily be obtained in a knowledge base connected to the AI chatbot, which can search through it faster than a human. However, our chatbot will also have a feature that allows it to escalate inquiries that are outside its scope of knowledge to a human in order to prevent inaccurate information from being provided to the user through hallucinations. |

## 3.2 Measurable objectives

| Objective ID | Specific measurable objective | Target date | How the team will verify it |
| --- | --- | --- | --- |
| OBJ-01 | Finish the conceptual designs for our database that we will use to store password hashes for our website and a design for all the pages of our dashboard prior to implementation | Sprint 3 | The project manager will review designs and approve them. |
| OBJ-02 | Create a working prototype of our website where the user can navigate between the pages for bank accounts, investing, and expenses. (The login screen implementation and connections to the password hash database are not necessary at this point). | Sprint 5 | We will test our website by clicking through it to make sure the user can access all the necessary pages. |
| OBJ-03 | The website must have a working register login page that is connected to a password hash database (which should have a full technical implementation at this point beyond the conceptual design of Sprint 3). The profile and user settings page of the website must also be implemented at this point. | Sprint 7 | We will test our website by creating test accounts on the registration page to test the registration page and then attempting to log in with those same accounts to test the login system. We will then navigate the website as logged-in users with the test accounts to ensure the user profile and settings page work correctly and to ensure the money tracker (bank accounts, investments, and expenses) pages still function as intended with a logged-in user rather than just as a prototype in Sprint 5. |
| OBJ-04 | Implement an AI chatbot for user assistance. | Sprint 9 | We will test the chatbot using different queries based on information in its knowledge base to ensure it can retrieve the necessary information for common customer questions or escalate the inquiry to a human when it is outside the chatbot's scope of knowledge or when the user requests to be transferred to a human. |

## 3.3 High level features

| Feature ID | Client valued feature | Primary user or stakeholder | Priority |
| --- | --- | --- | --- |
| F-01 | The ability to track how much money a user has in both their liquid cash bank accounts and their financial investments, and also to track expenses. There will be three dedicated pages for this feature: one for bank accounts (liquid cash), one for investments (stocks, mutual funds, bonds, etc.), and one for expenses (credit cards, rent/housing payments, utility bills, car payments, or any other expenses). | Regular application users | Must |
| F-02 | A profile page where the user can view their information and account settings. | Regular application users | Must |
| F-03 | The ability to store the hashes of passwords that users use to log in in a database so the website can generate hashes of entered passwords to verify the user's identity. | Primarily used by Commerce Bank, as we are making this product for them, meaning that they would have the database on their servers. But also of critical importance to the regular database users. | Must |
| F-04 | An LLM-powered chatbot that can answer user questions about how to use the application using RAG to generate responses based on information from a knowledge base or escalate the user inquiry to a human if it is outside the chatbot's scope based on the information in its knowledge base. | Regular application users | Should |

# 4 Scope Priorities and Deliverables

## 4.1 Scope boundaries

| In scope | Out of scope |
| --- | --- |
| Full-stack financial web app tracking liquid cash accounts, investments, and expenses Dedicated pages: Login/Register, Dashboard, Profile/User Settings, Bank Accounts, Investments, and Expenses Secure database storing hashed user passwords LLM/RAG-powered chatbot for user assistance with human escalation capability | Real banking connections, real money movement, and real card data unless the sponsor explicitly changes the brief Live external third-party financial API integrations |
| Financial workflow: N/A Required Pages (Use Cases): CS 451R Capstone Project Use Cases | Real banking connections, real money movement, and real card data unless the sponsor explicitly changes the brief |

## 4.2 Project priorities

Rank the priorities from 1 to 3. Use each rank once, then explain the tradeoff rule.

| Priority area | Rank | Team agreement |
| --- | --- | --- |
| Schedule and course deadlines | 1 | Course deadlines are fixed and immovable; scope must be reduced or adjusted before any required class milestone or deadline is missed. |
| Quality and technical standards | 2 | Passwords must be securely hashed, code must pass unit tests, run without breaking on refresh/navigation, and pass use cases. |
| Scope and product value | 3 | Core financial tracking and required pages are protected first; secondary stretch features (such as the AI chatbot) may be scaled back if time becomes constrained. |

## 4.3 Major deliverables and milestones

| ID | Milestone or deliverable | Tangible evidence | Target date or sprint | Owner | Reviewer |
| --- | --- | --- | --- | --- | --- |
| M-01 | Project charter approved | Approved charter | Sprint 0 | Gavin | Shah, Syed Jawad Hussain |
| M-02 | Requirements baseline | Use cases, FRs, NFRs, and traceability | Sprint 1 | Gavin | Shah, Syed Jawad Hussain |
| M-03 | Architecture candidate reviewed | Architecture document and decision record | Sprint 3 | Gavin | Shah, Syed Jawad Hussain |
| M-04 | Midsemester increment | Working product increment and feedback notes | Sprint 5 | Student Team | Shah, Syed Jawad Hussain |
| M-05 | Feature complete | Testable release candidate | Sprint 9 | Student Team | Shah, Syed Jawad Hussain |
| M-06 | Final delivery | Application, tests, documents, and presentation | Sprint 10 (last week before finals) | Student Team | Shah, Syed Jawad Hussain |

*fixed cost

# 5 Resources Constraints and Assumptions

## 5.1 Preliminary resource and budget estimate

Estimate resources at a level appropriate for initiation. Student labor can be recorded in person-hours even when no money changes hands.

| Resource | Estimated quantity or effort | Estimated cost | Source or availability | Owner |
| --- | --- | --- | --- | --- |
| Student effort | 5-7 hours per week | $0 course labor | Four-person student team | Team |
| Hosting or cloud services | Free tier or AWS | $0 expected | Free | Team |
| Development tools | IDE, GitHub, frameworks, database, and testing tools | $0 expected | Free/open-source | Team |
| Equipment or test devices | Student computers | $0 existing | Team-owned equipment | Team |
| Other | Charter, requirements, architecture, testing, final presentation | $0 expected | Microsoft Office | Team |

## 5.2 Constraints

| Constraint ID | Limit placed on the product or project | Source | Effect on the team |
| --- | --- | --- | --- |
| C-01 | Complete the project within the course schedule. | Course calendar | The team must adjust scope before missing a required deadline. |
| C-02 | Use only fabricated financial and card data. | Sponsor brief | The product cannot connect to real accounts or process real money. |
| C-03 | Build a full-stack web application with a financial component and user login/registration. | Commerce Bank | The team must develop the front end, back end, database, and authentication. |
| C-04 | Passwords must be hashed, and a CMS like WordPress cannot be used. | Commerce Bank | The team must follow a security and development approach. |
| C-05 | CSS framework and a front-end framework/library | Commerce Bank | The team must select dev technologies. |
| C-06 | Include login/register, dashboard, profile/settings, and at least two additional pages. | Commerce Bank | Required pages |
| C-07 | Unit testing and two stretch goals | Commerce Bank | Testing and stretch goals must be included in sprint planning. |
| C-08 | Complete all documents and final deliverables. | Project submission checklist | The team must fill in the charter, requirements, project plan, test documentation, and source files. |

## 5.3 Assumptions and dependencies

| ID | Type | Statement | How the team will validate or respond | Owner | Review date |
| --- | --- | --- | --- | --- | --- |
| A-01 | Assumption | Mentors will be available for questions and project feedback. | Contact mentors when clarification is needed | Gavin | Mid-semester check-in |
| D-01 | Dependency | The team must select and complete two required stretch goals. | Two achievable goals | Team | Before later sprints |
| D-02 | Dependency | Front-end, back-end, and database components must work together for the application to work. | Test integration during each sprint before adding more features. | Abdi/Antonio/Mikhail | Each sprint |
| D-03 | Dependency | Required project documents, testing, presentation, and source files must be completed for final submission. | Track required deliverables throughout the semester. | Gavin | Each sprint |

# 6 Success Criteria Risks and Agile Working Agreement

## 6.1 Project success criteria

| Criterion ID | What success means | Measure or threshold | Evidence | Reviewer |
| --- | --- | --- | --- | --- |
| SC-01 | The user will be able to make an account and connect their banking info. | The website is readable, and account information is stored in hashes. | Testing the code | Team |
| SC-02 | The website will be working and able to seamlessly display appropriate data | Nothing breaks after refreshing or switching sites/pages. | None at the moment | Team |
| SC-03 | The app is a success/popular enough to keep afloat on its own. | If the value of operating it afterward is equal to (but more likely less than) the revenue | Revenue | Shareholder and Team |

## 6.2 Initial risks and obstacles

| Risk ID | Potential problem | Likelihood | Impact | First response | Owner |
| --- | --- | --- | --- | --- | --- |
| R-01 | Timing: whether the product will be finished on time. | Low | Medium | Preventitive | The team members of the group |
| R-02 | Information not hashed or easily able to be leaked | Medium (right now) | High | Preventitive | Database manager |
| R-03 | AI chatbot going on a loop | Low | Low | Contingency Action/Preventive | Backend developer. |

## 6.3 Agile working agreement

| Working practice | Team agreement |
| --- | --- |
| Sprint length and ceremonies | Weekly, 1 week each |
| Backlog ownership | Gavin, team leader |
| Definition of done | Code must be able to run without issues, be tested before fully presented/released, be documented for others to see what each line does, and pass the use cases |
| Communication and response time | Discord, group chat, and the expected response time should be within the first few hours. Meeting-wise, we’re trying weekly, and attendance isn’t fully required but highly recommended. Communication outside of meetings is done through channel texting. |
| Scope change | Everyone does; that way, whoever is in charge of a certain section can help stay updated. |
| Conflict or missed commitment | For this moment, it doesn’t seem too likely, but what should be done is discussed in private or by asking if necessary help is needed. |

# 7 Approval and Submission Check

Approval confirms that the reviewers understand the project purpose, boundaries, expected outcomes, and initial authority. It does not freeze the entire backlog. Record approved charter changes in the revision history.

## 7.1 Review decisions

| Reviewer | Role | Decision | Conditions or comments | Date |
| --- | --- | --- | --- | --- |
| Commerce Bank Mentor | Project sponsor | [Approve / Revise] | [Conditions or comments] | [Date] |
| Shah, Syed Jawad Hussain | Instructor | [Approve / Revise] | [Conditions or comments] | [Date] |
| Gavin Barton | Student project lead | Accept team commitment | No comment | 9/25/2026 |

## 7.2 Signatures

| Name and role | Signature | Date |
| --- | --- | --- |
| Commerce Bank Mentor |  |  |
| Shah, Syed Jawad Hussain |  |  |
| Gavin Barton | Gavin Barton | 9/25/2026 |

## 7.3 Final submission checklist

[ ] The problem or opportunity is clear and does not begin with a predetermined solution.

[ ] The charter explains why the project is needed, feasible, and a responsible use of resources.

[ ] Stakeholders, team responsibilities, and decision authority are clear.

[ ] Goals, measurable objectives, and high level features agree with one another.

[ ] In scope and out of scope boundaries can guide backlog decisions.

[ ] Milestones name tangible deliverables, target dates, owners, and reviewers.

[ ] Constraints, assumptions, dependencies, success criteria, and initial risks are recorded.

[ ] The agile working agreement explains how the team will plan, review, test, communicate, and handle changes.

[ ] Every bracketed prompt has been replaced or removed before submission.

[ ] The version, date, author list, and approval decisions are current.

Recommended filename: TeamName_ProjectCharter_v1.0.docx